Name of the task: Setup Git Repository

Estimated No of hours: .25 Hours (15 Minutes)

Actual time spent: .175 Hours (10 Minutes)

Notes: Downloaded GitHub Desktop, The GUI seems to make it easier to manage local documents and push them forward to the master branch.

Issues: Trying to find an email that I didn’t use to create a new account.

Name of the task: Setup Main Document for Documentation

Estimated No of hours: .1 Hours (6 Minutes)

Actual time spent: .1 Hours (6 Minutes)

Notes: This was just a basic setup of the headers, there was no organization of the sections until the actual sections get developed

Issues: Very basic and needs more refinement.